PAYMENTS RISK · CONTROL SUFFICIENCY PoC Technical Runbook Twelve steps from source data to control sufficiency findings · v1.0 · May 2026

Objective

Determine whether the controls that exist anywhere at Westpac – in JUNO, embedded in Holocentric processes, enforced in ALEX/Alfabet systems, or recorded in incident remediation text – are sufficient to mitigate Payments Risk.

Sufficiency is judged against the CT1–CT28 outcome taxonomy across the five Payment Nature categories (Customer→Customer, Institution→Customer, Customer→Institution, Institution→Institution, Supplier/Employee) and the seven payments lifecycle stages (A Initiation → G Returns and Recoveries).

This runbook describes the twelve steps that take us from raw source data to decision-grade findings: coverage heatmaps, gap register, duplicate clusters, JUNO registration backlog, monitoring baseline.

At a glance

| # | Step | Primary output | Tool |
| --- | --- | --- | --- |
| 1 | Profile and load the source data | Schema dictionary, gap list | SQL |
| 2 | Find the payment processes | Payment process register | SQL + LLM |
| 3 | Classify Payment Nature for each payment process | Process × Payment Nature mapping | LLM |
| 4 | Find the payment controls in JUNO | JUNO control population | SQL + LLM |
| 5 | Discover bespoke controls outside JUNO | Bespoke control register | LLM |
| 6 | Run the convergence loop between steps 2 and 4 | Stabilised populations | SQL |
| 7 | Assign Payment Nature to each control | Control × Payment Nature mapping | SQL + LLM |
| 8 | Map each control to CT outcomes | Control × CT mapping | LLM |
| 9 | Place each control in the payment lifecycle | Control × lifecycle stage mapping | LLM + SQL |
| 10 | Build the bridge table | Process × Control × CT × Nature × stage | SQL |
| 11 | Produce the analytical outputs | Coverage, gaps, duplicates, backlog | SQL |
| 12 | Validate against golden sets (gates 2, 3, 5, 7, 8, 9) | Pass / iterate decision | SME + SQL |

Two threads of work. Steps 1–6 build the populations (processes and controls). Steps 7–11 enrich and exploit them. Step 12 sits over the top of every LLM-driven step as a gate.

The twelve steps

STEP 1 Profile and load the source data

| Purpose | Establish what we actually have before we make any decisions about what to do with it. |
| --- | --- |
| Inputs | • JUNO control extract (full universe, not pre-filtered) • Holocentric process extract (full universe) • Linkage tables (Control↔Process, Control↔Obligation, Control↔Incident, Control↔Issue) • Obligations, Incidents, Issues extracts • ALEX / Alfabet extracts (where available) |
| Action | Load each dataset into Amp Code. For each: row count, column list, primary key, null rates on key fields, value distributions on categorical fields. Verify the join keys actually work: do CTRL_IDs in the linkage table all resolve to JUNO? Do BUS_UNIT_BCRM_IDs resolve to Holocentric? Record orphans. Build a schema dictionary that we reference throughout. Identify missing fields, missing datasets, surprises. |
| Output | • Schema dictionary (one row per field per dataset) • Data quality findings (orphan keys, null rates, surprises) • Go / no-go decision per downstream step based on data availability |
| Tool | Amp Code (SQL + pandas profiling) |

STEP 2 Find the payment processes

| Purpose | Build a defensible register of payment processes that does not rely on a single tag or value stream being correctly assigned. Payment processes hide in non-payments value chains for legacy and modelling reasons; this step finds them. |
| --- | --- |
| Inputs | • Holocentric process universe (from step 1) • Application register (Alfabet / ALEX, from step 1) • Linkage table (used in Pass 2+ via PP4) |
| Action | Run six independent inclusion paths over the full Holocentric universe. A process is included in the payment process register if any one path fires. Inclusion paths: - PP1 Hierarchy. Process sits under a known payments L2/L3 family. SQL on hierarchy fields. High confidence. - PP2 Value stream. Process belongs to a payments-relevant value stream. SQL on value_stream_name. High confidence. - PP3 Application. Process references a payment-relevant application. SQL join via Holocentric.applications → Alfabet. Medium confidence. - PP4 Control linkage (reverse). Process is linked to a control already included in step 4 as a payment control. Populated in Pass 2+ of the convergence loop (step 6). High confidence. - PP5 Keyword. Process name or step description contains controlled payment terms (settlement, clearing, NPP, RTGS, BPAY, BECS, Osko, direct debit). SQL regex. Low confidence → SME. - PP6 Embedding similarity. Process embedding within calibrated cosine distance of the high-confidence core (PP1–PP3). Catches semantic kin without keyword matching. Low/medium confidence → SME. For each included process record: paths fired, primary path, inclusion confidence (High = ≥2 paths fire including ≥1 of PP1–PP3; Medium = exactly one of PP1–PP3 fires; Low = only PP5/PP6 fires). |
| Output | • Payment process register (one row per process; columns include all paths fired, primary path, confidence) • SME queue (Low-confidence inclusions) • Audit log: for every Holocentric process, the paths evaluated and the decision |
| Tool | Amp Code (SQL for PP1–PP5, LLM-via-Amp for PP6 embeddings) |
| Gate | Golden set validation in step 12 must pass before scaling the LLM-driven paths. |

STEP 3 Classify Payment Nature for each payment process

| Purpose | Tag every payment process with one or more Payment Natures. Inherent risk varies by nature; coverage assessment depends on this stratification. |
| --- | --- |
| Inputs | • Payment process register (from step 2) |
| Action | For each process in the payment process register, run the LLM to classify Payment Nature. A process can have multiple natures (it serves multiple flows). The LLM returns all applicable natures with per-nature confidence and grounded rationale. Prompt shape: - System context: the five Payment Nature definitions and the inherent risk attached to each (C→C and I→C are High; C→I and I→I are Medium; Supplier/Employee is Low). - Per-process input: process name, step descriptions, value stream, applications used. - Per-process output: list of applicable Payment Natures, per-nature confidence (H/M/L), 1–2 sentence rationale citing source text, requires-SME flag if any confidence is Low. Single-process calls. Structured JSON output, schema-enforced. Model ID and prompt version captured for every result. |
| Output | • Process × Payment Nature mapping (one row per process per nature) • Process records updated with primary nature + all applicable natures • SME queue for Low-confidence assignments and multi-nature edge cases |
| Tool | Amp Code (LLM) |
| Gate | Golden set: ~30 processes (clear-in single-nature, multi-nature, ambiguous). Precision and recall measured per nature. Target: precision ≥0.85, recall ≥0.80. |

STEP 4 Find the payment controls in JUNO

| Purpose | Build a defensible JUNO control population. The 7.4.x tag alone is unsound: payment controls also exist under other libraries, owned by non-Payments BUs, or registered before the current taxonomy. |
| --- | --- |
| Inputs | • JUNO control universe (from step 1) • Linkage tables (Control↔Process, Control↔Obligation, Control↔Incident, Control↔Issue) • Payment process register (for P2) |
| Action | Run six independent inclusion paths over the full JUNO control universe. A control is included if any one path fires. Symmetric to step 2. Inclusion paths: - P1 Taxonomy tag. Control's risk_library_id is in the 7.4.x Payments family. High confidence. - P2 Process linkage. Control linked to a process classified as payment in step 2. High confidence. - P3 Obligation linkage. Control linked to an obligation derived from payments regulation (NPP, BECS, RBA, ePayments Code, AUSTRAC). High confidence. - P4 Incident / issue linkage. Control linked to a payments-classified incident or issue. Medium confidence. - P5 Keyword. Control name/description contains controlled payment terms. Low confidence → SME. - P6 Embedding similarity. Control embedding within calibrated cosine distance of the high-confidence core (controls firing P1–P3). Low/medium confidence → SME. Enrichment signals (do not trigger inclusion alone, but boost confidence and prioritise SME queue): - Owner clustering. If a BU has ≥80% of its controls included via P1–P3, surface its remaining controls as candidates. - Process-adjacency. Controls owned by the same BU or operating on the same system as already-linked controls, but not themselves linked. |
| Output | • JUNO payment control population • SME queue (Low-confidence inclusions, enrichment-surfaced candidates) • Audit log: every JUNO control with paths evaluated and decision • Taxonomy hygiene finding: proportion of payment controls included via paths other than P1 – a reportable result |
| Tool | Amp Code (SQL for P1–P5, LLM-via-Amp for P6 embeddings) |
| Gate | Golden set in step 12 must pass before scaling P6. |

STEP 5 Discover bespoke controls outside JUNO

| Purpose | Find controls that exist in practice but are not registered in JUNO. The PoC assesses the effective control environment; controls that mitigate risk but aren't formally registered must be surfaced (and become the JUNO registration backlog). |
| --- | --- |
| Inputs | • Payment process register (from step 2) • JUNO control population (from step 4) for fuzzy matching • ALEX/Alfabet (conditional) • Incidents and issues with remediation/action text |
| Action | Three streams of bespoke control discovery, each LLM-driven. Output is a single unified bespoke control register that flows into all downstream steps. Stream A — Holocentric process-step controls. - Scope: every process in the payment process register. - For each step in each process, LLM classifies: "does this step perform a control function?" (check, approval, validation, reconciliation, segregation, threshold enforcement, dual control, monitoring). - If positive, fuzzy-match against JUNO controls linked to this process. Matched → already registered. Unmatched → candidate bespoke control. Stream B — ALEX / Alfabet system-enforced controls. - Scope: payment-relevant applications identified in step 2 via Holocentric → Application. - LLM classification of configuration items, role definitions, enforcement rules from ALEX/Alfabet. - Cross-check against JUNO automated controls for the same application. Conditional on ALEX data availability. If configuration data is not present in ALEX/Alfabet, this stream is deferred to a subsequent phase. Stream C — Implicit controls in incident remediation and issue closure text. - Scope: remediation/action text on payments-classified incidents and issues. - LLM extracts 'control-like' statements that describe checks, approvals, validations, monitoring activities, or systemic enforcement put in place. - Fuzzy-match each extracted statement against JUNO. Unmatched → candidate bespoke control. - High precision (these controls exist deliberately, in response to known failures); lower recall (only what's documented). Deduplication. - After all three streams complete, fuzzy-match across the bespoke register itself. Collapse duplicates while preserving all source references. |
| Output | • Bespoke control register (one row per discovered bespoke control: source, source ID, extracted description, control category, confidence, linked process, linked application) • JUNO registration backlog (SME-confirmed bespoke controls that should be registered) • Reclassification candidates (low-confidence matches against existing JUNO controls) • Registration completeness finding: proportion of effective control behaviour currently registered in JUNO |
| Tool | Amp Code (LLM for extraction and classification; SQL for fuzzy matching) |
| Gate | Golden set: ~20 process steps + ~10 configs + ~10 remediation texts with SME-pre-assigned 'is this a control?' labels. Precision target: ≥0.75 (extraction is harder than classification; false positives are caught by SME). |

STEP 6 Run the convergence loop between steps 2 and 4

| Purpose | Resolve the mutual dependency between the process and control populations. A confirmed payment control reveals a payment process (PP4); a confirmed payment process reveals a payment control (P2). Iterate until the populations stop growing. |
| --- | --- |
| Inputs | • Pass 1 outputs of steps 2 and 4 |
| Action | Steps 2 and 4 reference each other (PP4 reads from step 4 output; P2 reads from step 2 output). Run them iteratively until both populations stabilise. Loop logic: Pass 1: Step 2 runs PP1–PP3, PP5, PP6 (no PP4 yet) Step 4 runs P1, P3–P6 (no P2 yet) Pass 2: Step 2 re-runs adding PP4 using step 4 Pass 1 output Step 4 re-runs adding P2 using step 2 Pass 2 output Pass N: continue until neither step adds new H/M confidence items Convergence is guaranteed because each pass can only add items, never remove. Typical convergence: 2–3 passes. Hard cap at 5 passes; residual flagged for manual review if not stabilised. Pass-by-pass deltas are logged. They show how much each step contributes to the other's population – a quality signal in its own right. |
| Output | • Stabilised payment process register • Stabilised JUNO payment control population • Pass-by-pass delta log (number of new items added each pass) |
| Tool | Amp Code (orchestration script that drives steps 2 and 4 alternately) |

STEP 7 Assign Payment Nature to each control

| Purpose | Every control needs a Payment Nature for the coverage assessment to work. Inheritance from linked processes is the primary method; LLM fills in where linkage doesn't exist; LLM sanity check catches errors in upstream steps. |
| --- | --- |
| Inputs | • Stabilised control population (JUNO from step 4 + bespoke from step 5, after step 6 convergence) • Process × Payment Nature mapping (from step 3) • Linkage table (Control↔Process) |
| Action | Two paths run in sequence: deterministic inheritance first, LLM where inheritance can't fire, LLM sanity check on a sample of inherited assignments. 7a. Primary path — inheritance. - For every control with at least one process linkage, inherit the union of Payment Natures of the linked processes. - Example: control linked to two processes – process A is Customer→Customer, process B is Supplier/Employee – the control receives both natures. - Confidence: High. 7b. Fallback — LLM classification for unlinked controls. - Scope: controls with no process linkage. Includes bespoke controls from step 5 stream C (incident remediation) where process linkage is often weak. - LLM input: control description + any linked obligation/incident text + owner BU. LLM output: applicable Payment Natures with confidence and rationale. - Confidence: Medium at best (input is less grounded than for inherited controls). 7c. Sanity check — LLM audit on inherited sample. - Stratified sample (~10%) of High-confidence inherited classifications. LLM is asked to classify the control directly; result compared to the inherited assignment. - Disagreement flags one of: wrong process linkage, wrong Payment Nature on the process, or a control that operates differently than its linked process suggests. Each is a real finding. - Disagreement rate above threshold (e.g. 15%) triggers expanded SME review and a re-audit of the process Payment Nature assignments from step 3. |
| Output | • Control × Payment Nature mapping (one row per control per nature) • Sanity-check disagreement log (potential errors in steps 2, 3, or in linkage data) • SME queue for Medium-confidence LLM fallback classifications |
| Tool | Amp Code (SQL for inheritance, LLM for fallback and sanity check) |
| Gate | Step 3 golden set already gates the upstream LLM. For step 7c the gate is the disagreement rate – if >15%, halt and re-validate step 3. |

STEP 8 Map each control to CT1–CT28 outcomes

| Purpose | The CT taxonomy is the yardstick for sufficiency. This step maps every control – JUNO or bespoke – to the CT outcomes it actually delivers. No deterministic shortcut exists; the CT taxonomy doesn't appear in source data. |
| --- | --- |
| Inputs | • Unified control population with Payment Nature (from step 7) • CT1–CT28 definitions • Linkage data for conditioning context |
| Action | Every control in the unified population runs through the LLM. CT mapping is one-to-many: a single control can satisfy multiple CT outcomes. Prompt design (deliberate choices): - Single-control calls, not batched. Higher token cost; gains auditability and clean failure handling. - Model-agnostic. Primary model first; second model re-runs the Low-confidence subset. Inter-model agreement is itself a confidence signal. - Structured JSON output. Schema-enforced; free-form responses rejected and re-prompted. - Conditioning, not classification. Structured fields (automation, control type, owner, registration source) are passed as context, not predicted. - Rationale grounded in source text. Every CT assignment cites the phrase in the source that justifies it. Ungrounded mappings rejected. Per-control input: - Source type (JUNO / Holocentric step / ALEX config / remediation text) and primary text - Conditioning fields: control type, automation level, key control flag, owner BU - Linked process names (where available), Payment Nature(s) from step 7 Per-control output: - List of applicable CTs (1–N), each with confidence (H/M/L) and rationale - Match type per CT: Direct / Partial / Adjacent / No-Match - Requires-SME flag with reason if any confidence is Low - Provenance: model ID, prompt version, run timestamp |
| Output | • Control × CT mapping (one row per control per CT) • Per-mapping rationale and confidence • Disagreement log between models (controls where model 1 and model 2 returned different CTs) • SME queue for Low-confidence and disagreement cases |
| Tool | Amp Code (LLM; primary and cross-check models) |
| Gate | Golden set: ~50 controls stratified by CT, automation, key flag, source type. Targets: CT precision ≥0.85, CT recall ≥0.80. |

STEP 9 Place each control in the payment lifecycle

| Purpose | Every control operates at a specific stage of the payment lifecycle. Coverage assessment depends on knowing where each control fires – a validation control that misfires at settlement is a misplacement finding, and gaps at specific stages are higher-priority than gaps overall. |
| --- | --- |
| Inputs | • Control population with CT mapping (from step 8) • Linked Holocentric process step labels where available |
| Action | LLM-driven primary, with a structural sanity check from linked process step data. 9a. LLM placement. - For each control: input = control text + Payment Nature + linked process info; output = lifecycle stage (A–G) + confidence + rationale citing source. - Can be combined with step 8 into a single LLM call per control – saves tokens, gives the model coherent context for both decisions. Recommend keeping combined unless validation reveals interference. 9b. Structural sanity check. - Where Holocentric process steps are labelled explicitly (e.g. 'Validation', 'Authorisation', 'Settlement', 'Reconciliation', 'Notification'), derive an expected lifecycle stage from the step name. - For controls linked to a process step with a derivable expected stage, compare the LLM placement to the structural expectation. - Disagreement is a quality signal: either the LLM is wrong, the process step is mislabelled in Holocentric, or the control operates at a different stage than its linked step (which is itself a misplacement finding – see step 11's gap register). Lifecycle stages: A Initiation E Posting and accounting B Validation and authorisation F Notification, reporting, detection C Instruction release / early processing G Returns, rejects, recalls, errors, recoveries D Clearing and settlement |
| Output | • Control × lifecycle stage mapping • Misplacement candidates (LLM placement disagrees with structural expectation) • SME queue for disagreement cases |
| Tool | Amp Code (LLM combined with step 8; SQL for structural derivation) |
| Gate | Golden set: lifecycle stage exact-match accuracy ≥0.80 on the same ~50 control sample used for step 8. |

STEP 10 Build the bridge table (Process × Control × CT × Nature × Stage)

| Purpose | Compose all upstream outputs into a single analytical table that every output in step 11 queries. The bridge is the data model that makes coverage, gap and duplicate queries possible – it is not a separate piece of analysis, it is the foundation underneath them. |
| --- | --- |
| Inputs | • Outputs of steps 2, 3, 4, 5, 6, 7, 8, 9 + linkage tables |
| Action | The bridge is the master analytical table. Everything downstream queries it. Pure SQL – no LLM at this step. Join logic: Linkage.CTRL_ID → Controls.CTRL_ID Linkage.BUS_UNIT_BCRM_ID → Holocentric.l3_activity_id (fallback l2_process_id) BespokeControl.process_id → Holocentric.l3_activity_id (step 5 internal linkage) Holocentric.applications → Alfabet.application_id (enrichment) Bridge row schema (one row per intersection): - process_id, process_name, process_value_stream, process_application(s) - control_id (JUNO) or bespoke_control_id, control_name, control_description - control_source (JUNO / bespoke-Holocentric / bespoke-ALEX / bespoke-remediation) - control_registration_status (Registered / Candidate / Confirmed unregistered) - ct_outcome (CT1–CT28), ct_confidence, ct_rationale, ct_match_type - payment_nature (one row per applicable nature), nature_inherent_risk - lifecycle_stage (A–G), lifecycle_confidence, structural_check_status - control_design_effectiveness, control_operating_effectiveness, control_overall_effectiveness - provenance: prompt_version, model_id, run_timestamp Every analytical output in step 11 is a query over this table. The bridge is what makes the PoC answerable. |
| Output | • Master bridge table (one row per process × control × CT × nature × stage intersection) • Indexed for query performance on the five filter dimensions |
| Tool | Amp Code (SQL) |

STEP 11 Produce the analytical outputs

| Purpose | Generate the five outputs that answer the sufficiency question. Each is a query (or query family) over the bridge table. |
| --- | --- |
| Inputs | • Bridge table (from step 10) • Control ratings, incident/issue linkages, application criticality |
| Action | Each output is a SQL query (or set of queries) over the bridge table. No LLM at this step. 11a. Coverage heatmaps. - Payment Nature × CT: cell value = count of controls + coverage rating (Strong/Moderate/Weak/None). - Value Stream × CT: alternative cut for value-chain owners. - Process × CT: granular cut for control owners working a specific process. - Each cell shows: registered controls count, bespoke candidates count, weak-rated count, incident-linked count. 11b. Gap register. - Type A No coverage. CT outcome with zero mapped controls in a given Payment Nature. - Type B Rated insufficient. All mapped controls rated Requires Improvement / Ineffective. Expected to be a small population. - Type C Unverified coverage. Controls unrated or assessments stale. - Type D Failing despite Strong rating. Strong-rated controls with recurring P1/P2 incidents or open issues linked. Method-failure indicator. - Type E Misplacement. Control at wrong lifecycle stage (from step 9 disagreement log). - Type F Process gap. Payment process with zero linked controls. 11c. Duplicate clusters. - Cluster by (CT × Payment Nature × lifecycle stage × process scope). - Within each cluster, nominate best-of-breed control by considering rating, automation level, owner concentration, incident-free history. - Surface retire / merge candidates for control rationalisation. 11d. JUNO registration backlog. - Bespoke controls from step 5 that SME has confirmed as genuine controls. - Ranked by Payment Nature inherent risk + CT criticality (e.g. CT22 Mistaken Internet Payments has high regulatory recognisability). 11e. Monitoring baseline. - For each CT: list key controls, recommended monitoring intensity (proportional to inherent risk and incident history). - Identify what monitoring evidence already exists (control assessments, KRIs) and what is missing. - Note: this is what monitoring should look like, not the platform that delivers it. Remediation is owner-driven. |
| Output | • Coverage heatmap dataset (three cuts: Payment Nature × CT, Value Stream × CT, Process × CT) • Gap register (six types, ranked P0/P1/P2) • Duplicate cluster register (with best-of-breed nominations) • JUNO registration backlog • Monitoring baseline |
| Tool | Amp Code (SQL); export to Power BI / Excel for stakeholder consumption |

STEP 12 Validate against golden sets (gates steps 2, 3, 5, 7, 8, 9)

| Purpose | Prove that every LLM-driven step performs above an agreed threshold before it scales to the full population. The golden sets are the single most important artefact in the PoC – if they are small, biased, or rushed, every accuracy claim collapses. |
| --- | --- |
| Inputs | • SME time (the primary input; nothing else substitutes) • Production prompts for each gated step |
| Action | Validation is not a step at the end – it is a gate that sits over every LLM-driven step (2, 3, 5, 7, 8, 9) and must pass before that step scales to the full population. For each gated step, the gate logic is the same: - Build a golden set with SME (size and stratification per step shown below). - Run the LLM on the golden set with the production prompt. - Measure: precision / recall / accuracy as appropriate. - If targets hit → proceed to scale. If not → iterate the prompt and re-run; do not scale until passed. Golden sets and targets: - Step 2 (PP6 embedding) — ~30 processes (clear-in, clear-out, payment-in-non-payments-value-chain). Target: false-negative rate ≤0.10. - Step 3 (Payment Nature) — ~30 processes (clear single-nature, multi-nature, ambiguous). Target: per-nature precision ≥0.85, recall ≥0.80. - Step 5 (bespoke discovery) — ~20 process steps + ~10 configs + ~10 remediation texts. Target: precision ≥0.75. - Step 7 (Payment Nature on controls) — Sanity-check disagreement rate on inherited classifications ≤15%. - Step 8 (CT mapping) — ~50 controls stratified by CT, automation, key flag, source type. Target: CT precision ≥0.85, recall ≥0.80. - Step 9 (lifecycle placement) — Same ~50 controls. Target: exact-match accuracy ≥0.80; LLM/structural disagreement rate logged. Ongoing: 10% random sample + 100% of Low-confidence cases reviewed by SME after each production run. Drift from golden-set accuracy triggers re-validation. |
| Output | • Six golden sets (one per gated step) • Pre-scale validation report per step • Ongoing sample-review log • Drift alerts (when accuracy degrades between runs) |
| Tool | SME workshop for golden set construction; Amp Code (SQL + LLM) for measurement |

Provenance and failure modes (engineering controls)

Every LLM decision – inclusion, classification, extraction, mapping – is captured with full provenance so it can be re-run, traced, and audited months later.

| Captured per decision | Why |
| --- | --- |
| Prompt version hash | Result is bound to the exact prompt that produced it. Any prompt change forces re-validation. |
| Model ID and version | Different Amp models produce different outputs. Model identity is part of the result. |
| Run timestamp | Anchors the decision to a point in time. Re-runs are new records, not overwrites. |
| Input snapshot hash | Detects whether source data changed between runs. |
| Raw model response | Stored verbatim before parsing. Lets us re-process if the parser changes. |
| SME override (if any) | Recorded against the original – not as a replacement. SME revisions remain auditable. |

Known failure modes and mitigations

| Failure mode | Mitigation |
| --- | --- |
| Payment process wrongly excluded | PP4 reverse linkage + PP6 embedding + sample-based SME audit of excluded set. |
| Payment control wrongly excluded | P6 embedding + owner-clustering enrichment + sample audit. False-negative rate gated at ≤0.10. |
| Bespoke 'control' is actually just a process step | Tight control-function definition in prompt with examples / non-examples. SME confirmation before population. |
| Convergence loop does not stabilise | Hard cap at 5 passes. If new items added at pass 5, residual flagged for manual review. |
| LLM hallucinates CT not in taxonomy | Output schema enforces enum of CT1–CT28. Invalid CTs rejected at parse time. |
| Two models disagree on the same control | Recorded as Medium confidence; SME-routed. Inter-model agreement tracked as KPI. |
| Same control re-run produces different CTs | Temperature pinned at 0. Variance measured on golden set; non-trivial variance → majority-vote N=3. |
| Source data shifts mid-PoC | Input snapshots hashed. Drift detected automatically; affected items flagged for re-run. |

Why this approach holds up

- Population completeness is engineered on both axes. Processes and controls each get six-path triangulation. Bespoke controls are actively discovered. Convergence loop ensures the two populations co-validate.

- The PoC assesses the environment, not the register. Sufficiency reflects what actually mitigates risk at Westpac, including unregistered behaviour. JUNO completeness becomes a measurable by-product.

- Every LLM decision is constrained, grounded and falsifiable. Fixed taxonomies, confidence rubric, source-text rationale, enforced schema. Auditors can read the source and reasoning side by side.

- Validation is upfront, not retrospective. Six golden sets gate six LLM-driven steps. We measure first, then run.

- Reproducibility is enforced at the data layer. Every artefact has provenance baked in. Re-running any decision is a SQL query, not a forensic exercise.